# Statement of Work

This Statement of Work ("SOW") is entered into as of September 1, 2026 (the "Effective Date") by and between Meridian Consulting LLC ("Consultant") and Aurora Systems, Inc. ("Client").

# 1. Scope of Services

Consultant will provide the following services for Client's document workflow platform:

Discovery and requirements review with Client's product and engineering teams.

Implementation of the document review workspace, including commenting and approval flows.

A handover workshop and a written operations guide for Client staff.

# 2. Milestones and Fees

Consultant will deliver each milestone by the date below. Client will review and accept each milestone in writing.

| Milestone | Delivery date | Fee |
| --- | --- | --- |
| Discovery report | September 12, 2026 | $8,000 |
| Review workspace launch | October 17, 2026 | $24,000 |
| Handover workshop | November 6, 2026 | $6,000 |

# 3. Payment Terms

Client will pay each fee within fifteen (15) days of accepting the corresponding milestone. Fees are exclusive of applicable taxes.

# 4. Term and Termination

This SOW begins on the Effective Date and continues until all milestones are accepted. Either party may terminate this SOW with thirty (30) days written notice. Client will pay for services performed through the termination date.

# 5. Signatures

| ## Meridian Consulting LLC By: ____________________ Name: __________________ Title: ___________________ Date: ___________________ | ## Aurora Systems, Inc. By: ____________________ Name: __________________ Title: ___________________ Date: ___________________ |
| --- | --- |